## Slide 1: Dispute Avoidance under FIDIC Contracts
Taner Dedezade
Taner.Dedezade@howardkennedy.com

## Slide 2
Prof. Dr Nael Bunni quote FIDIC Practice Note
John Milton, in the year 1655 wrote Sonnet 19, in his epic poem, ‘Paradise Lost’:
“They also serve who only stand and wait”

## Slide 3
maintaining cashflow,
avoiding the costs and time of resolving conflict and in particular in arbitration,
eliminating or minimising the damage to business relationships.
Benefits of dispute avoidance?

## Slide 4
Drivers for success
Trust in DB
Expertise of the DB
having decision-makers from each party present

## Slide 5
Obstacles
Audit pressures
No decision-makers
Parties’ lack of familiarity of dispute avoidance role of DB
Entrenchment

## Slide 6
Tasks
Task 1: Raising parties’ awareness of DB’s dispute avoidance role as early as possible
Task 2: Building/maintaining trust with parties
Task 3: Determining when/where dispute avoidance should take place
Task 4: Identifying appropriate candidates for dispute avoidance
Task 5: Identifying the best form for dispute avoidance
Techniques

## Slide 7
Conclusion
Parties are encouraged to engage in dispute avoidance as early as possible and throughout the project, in order to achieve successful completion of the project, maintain amicable and successful business relations and avoid unnecessary additional costs of protracted disputes. DBs should help the parties to achieve the above objectives.